## Slide 1: Ped-bc blood donation portal Progress report
PHILIPPINE CHILDREN’S MEDICAL CENTER
BLOOD DONATION INFORMATION SYSTEM

## Slide 2: DEVELOPMENT PROGRESS UPDATE
Functional Requirements 80%
  Core Modules – Agency / Coordinators / Donors / MBDT
Design & Contents 50%
Security 80%
  Authentication, Session Management, OAuth2 integrate, data validation implemented

## Slide 3
COMPLETED FUNCTIONAL REQUIREMENTS
  User Registration Module
    Supports registration for Agencies, Coordinators, and Donors.
  Agency Management Module
    MBDT - tracks, approves, and rejects agency applications.
  Coordinators Management Module
    Agency Administrators and MBDT – monitor, approve, and reject coordinator applications.
  Donors Management Module
    Agency Administrators, Coordinators and MBDT – track, approve, and reject donors’ applications.

## Slide 4
COMPLETED FUNCTIONAL REQUIREMENTS
  Dashboard Module
    MBDT (Medical Blood Donation Team)
      Registered Donors – Displays the total number of donors registered in the system.
      Blood Donations – Shows the total count of recorded blood donation transactions.
      Blood Drives – Displays the total number of approved blood donation events.
      Partner Agencies – Shows the total number of approved partner agencies.
      Event Calendar – Presents all upcoming and ongoing blood donation events in a calendar view.
      Action Needed – Lists pending blood drive and agency applications that require review or approval.

## Slide 5
COMPLETED FUNCTIONAL REQUIREMENTS
  Dashboard Module
    Agency Administrator / Coordinator
      Registered Donors – Displays the total number of donors registered in their agency.
      Blood Drives – Displays the total number of approved blood donation events.
      Event Calendar – Presents all upcoming and ongoing blood donation events in a calendar view.
      Action Needed – Lists pending donors and blood donation drive applications that require review or approval.

## Slide 6
COMPLETED FUNCTIONAL REQUIREMENTS
  Dashboard Module
    Donors
      Blood Type – Displays the donor’s blood type along with its verification status.
      Blood Donations – shows the total number of successful blood donations made by the donor.
      Next Eligible Donations – Indicates the date of the donor’s next eligible donation and includes a countdown of remaining days.
      Event Calendar – Presents all upcoming and ongoing blood donation events in a calendar view.
      Blood Donation Drives – Displays ongoing and upcoming donation drives organized by the donor’s affiliated agency, open for registration.

## Slide 7
COMPLETED FUNCTIONAL REQUIREMENTS
  Profile Module
    MBDT (Medical Blood Donation Team)
      View and update their registered account information.
    Agency Administrator / Coordinator
      View and update their registered account and associated agency information.
    Donors
      View and update their registered account, affiliated agency, and personal donor profile information.

## Slide 8
COMPLETED FUNCTIONAL REQUIREMENTS
  Blood Drives Module
    Agency Administrators / Coordinators
      Create, update, and monitors blood donation events.
    MBDT (Medical Blood Donation Team)
      Track, approve, or reject blood drive applications submitted by agencies.
    Donors
      Register for events and view a list of ongoing and upcoming blood donation drives.

## Slide 9
COMPLETED FUNCTIONAL REQUIREMENTS
  Appointments Module
    MBDT (Medical Blood Donation Team)
      Track and verify donor details.
      Assess donor eligibility and mark as Eligible or Deferred.
      Submit blood donation records. (Physical Examination / Blood Collection)
    Donors
      View and monitor appointment schedules.
      Track donation status and history.

## Slide 10
COMPLETED FUNCTIONAL REQUIREMENTS
  System Administration Module
    MBDT (Medical Blood Donation Team)
      Users Management – manages all accounts in the system.